Project Planning Phase

Project Planning Template(Product Backlog, Sprint Planning, Stories, Story points)

|  |  |
| --- | --- |
| **Date** | **21 October 2022** |
| **Team ID** | **PNT2022TMID49546** |
| **Project Name** | **Personal Assistants for senior who are self reliant** |
| **Maximum Marks** | **8 Marks** |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Caretaker | USN-1 | As a User , I want to take Medicines on time and monitor my health. | 2 | High | Snekapriya. A Sayee Shakshi. N D |
| Sprint-2 | Smart Medicine Box | USN-2 | As a User , I want to take my tables on time by voice command. | 2 | High | Renuka. P Sayee Shakshi. N D |
| Sprint-3 | Caretaker | USN-3 | As a User , my patient needs to take medicines on time and monitor the activity. | 2 | Medium | Swetha. S Snekapriya. A |
| Sprint-4 | Caretaker | USN-4 | As a User , Elders medication time and prescription should load in the database for the upcoming week. | 2 | Low | Renuka. P Menaka. KP |
| Sprint-5 | Smart Medicine Box | USN-5 | As a User , I need to take my medicine in near by places with light notification | 2 | Medium | Menaka. KP Swetha. S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date(Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 25 Oct 2022 | 30 Oct 2022 | 20 | 30 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 1 Nov 2022 | 6 Nov 2022 | 20 | 6 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 8 Nov 2022 | 13 Nov 2022 | 20 | 13 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 15 Nov 2022 | 20 Nov 2022 | 20 | 20 Nov 2022 |